|  |  |
| --- | --- |
| Milestones | Completion |
| SPMP and other preliminary work 3/31 | Not on time because most of the work was done but then I had to pick a new project idea |
| Documents except SPMP 4/27 | 4/21 |
| Finish SPMP | 4/25 |
| Have website functionality working 4/20 | 4/17 |
| Check for bugs on website 4/27 | 4/21 |
| Finish aesthetics of website 4/29 | 4/23 |